STWP Website Process – Step by Step

1. Client Strategy Meeting

- Make sure you’ve received client’s pre kick off meeting form

- Schedule meeting, if needed

- Do keyword research and send to client

- Determine pages for site

2. Kickoff Meeting

- Coordinate times and schedule meeting with client

- Create minutes and send to client

- Create timeline/next steps and send to client

3. Site Theme

- Help client determine theme (could be via email or a phone meeting)

- Purchase theme (use paypal account or cc if needed)

- Send theme to developer to install (download and attach to LGED task)

- Enter cost of theme as expense in tool (if its an Elegant Themes product, we already have a membership so get it for free, but charge the client)

4. Set up Development Environment

- Tell developer where to put it (page1pros.org, cwdevel.com, etc)

- Record access info for dev site to site access doc

- Have developer install wordpress in dev area and install theme

5. Site layout

- Pass on any shell information from client – colors they want, logo they have, address for the footer, nav bar items, etc

- Install information in header

- Set up colors

- Change font, if needed

- Add name, addresses, phone to footer

- Add page nav for Privacy Policy page and Terms of Service page to footer

- Set up blog categories for each necessary category

- For each page on site, establish proper sidebar – each marketing message page should have sidebar that includes post from correlating category

- Install standard plugins (Mailpoet, Yoast SEO, Contact Form 7, Akismet, W3 Total Cache)

6. Content Generation

- Generate PP and Tos: Visit  http://www.freeprivacypolicy.com/login.htm and login with the following information: Username: admin@page1pros.org Pass

- Marketing Messages – encourage client to get them done, or if we are doing, open tasks for our writer

- Home page – encourage client to get it done, or if we’re doing it, open task for our writer

- Free Report(s) – encourage client to get them done, or if we’re doing, open tasks for our writer

- Get report cover from client or assign to our designer if we’re doing inhouse

- Format free report

- Blog posts – encourage client to get them done, or if we’re doing, open tasks for our writer

- About page – encourage clients to get it done, or if we’re doing, open tasks for our writer

- If client adding testimonials to sidebars, get them from them and pass on to developer with instructions about what goes where

- Upload PP and TOS

- Upload marketing messages

- Upload home page content

- Upload free report and integrate with mailpoet

- Upload blog posts

- Upload about page content

7. On Site SEO

- Optimize home page

- Optimize each specialty page

8. Additional Options

- If there will be audio, add task for developer to load it

- If video, add task for developer as to where it will go

- If client wants to use a payment system (paypal, 1shoppingcart, etc) add task for developer to add it

- If client wants social media streams (FB or Twitter) then create task for developer to add to appropriate location

- If client wants appointment scheduling system, then assign to developer

- If client wants vCita, have client get ElasticEmail account – elasticemail.com - $20 for 20,000 emails

- If clients wants vCita, then install it and configure it with client preferred messages

9. Prepare for Launch

- Get email from Pre-Kickoff meeting form and make sure that all contact form and optin notifications go there

- Get hosting choice from client – have them watch hosting video to decide

- If client has Google Analytics set up, make sure you have the UA number so this can be installed immediately upon site cutover

- If client doesn’t have Google Analytics, set up the account so that it can be added as soon as site is cutover

- If client had a site previously, then talk to Jane about a 301 redirect plan

- If client using new URL, have them purchase it (there s a video showing them how), and get the registrar login info so we can redirect DNS

- Make sure client’s registrar info works so that DNS can be redirected right after site is moved over

- Get 301 redirect plan in place, if needed

10. Go LIVE

- Backup the site in the development environment

- Transfer files to new (or existing) hosting account

- Enable site to be indexed – change Reading Settings in Yoast SEO plugin

- Create any email addresses needed (i.e. clientname@sitename.com)

- Forward email addresses to client’s gmail, if necessary

- If client wants it, add captcha plugin for both comments and contact form

- Set up FTP Access in the new site once new site is up permanently

- Add google analytics to site using the clients previous UA number if they already had tracking on this URL

- If clients hosting with us, add client site to Sucuri for malware monitoring

- If client hosting with us, add site to ManageWP to monitor WP plugin and various status

- Go to http://interconnectit.com/products/search-and-replace-for-wordpress-databases/ and use the script to replace the dev site with the ne

11. Post Launch

- Show client how to get their email on our hosting

- Give client login access & WP101 tutorial info

- If we’re hosting, let Sarah/Becky know that billing should begin

- Delete development site after new site is officially set up